|  |  |  |  | Meeting Minutes |  |
| --- | --- | --- | --- | --- | --- |
| Subject: | Task Force Meeting | Meeting No: |  |  | 3 |
| Project: | Galveston Corridor Project |  | Project No: |  | ST11GA |
| Meeting Date: | 01/30/14 |  | Meeting Location: |  | City of Bend Council Chambers |
| Notes by: | Stephanie Serpico |  |  |  |  |

| Attendees: |  |  |
| --- | --- | --- |
| City of Bend: Nick Arnis HDR: Stephanie Serpico SERA: Matt Arnold DKS: Chris Maciejewski Task Force: Marshall Greene, David Gurule, John Kelly, Brian Potwin, Joanne Richter, Stacey Stemach, Al Tozer, Nicole Weathers |  |  |

Topics Discussed:

- Reviewed the vision, goals and evaluation criteria and compiled comments.

- Reviewed existing conditions traffic memo. Future traffic projections will be available at the beginning of March.

- Reviewed opportunities and constraints map and recorded comments.

- Started discussions on the cross section types and trade-offs between allocated space in the right of way.  For example, sidewalk width vs bike lane width or travel lanes and medians vs sidewalks and bike lanes.

- Next workshop will be held at the end of February and will be up to three hours. The purpose of the meeting is to continue developing cross sections of Galveston.

Outstanding Action Items:

| Date | Action | Responsible | Comments |
| --- | --- | --- | --- |
| 01/30/14 | Check to see if bicycle data was collected and separated in east/west direction. | Chris | Provide information if available. |
| 12/05/13 01/30/14 | Set up a public work session | Stephanie | To occur after the next task force workshop |

Decisions:

| Date | Decision |
| --- | --- |
| 12/05/13 | Al Tozer was nominated as Chair. |
| 12/05/13 | Tom Atkins was appointed to the Task Force. Keep the Task Force at 11 members. |
| 12/05/13 | On upcoming agendas, list the members of the Task Force who cannot. |
| 12/05/13 | Voting structure – see charter for process. |
| 01/30/14 | Work sessions will be held at night for 2 ½ to 3 hours. |

Completed Action Items:

| Date | Action | Responsible | Comments/Date |
| --- | --- | --- | --- |
| 01/30/14 | Update vision/goals and evaluation criteria with comments | Steph/Matt | Emailed to task force 02/06/14 |
| 12/05/13 | Set up SharePoint site for project | Stephanie | Completed 12/18/14 |
| 12/05/13 | Develop a schedule with a tentative construction date. | Steph/Nick | Completed 01/27/14 |
| 12/05/13 | Distribute goals/objectives/evaluation criteria | Stephanie | Completed 01/27/14 |
| 12/05/13 | Set up cross section workshop in January | Stephanie | Held 01/27/14 |
| 11/06/13 | Contact Marshall about his interest in joining the task force. | Jason | Marshall has accepted to join – 11/6/13 |
| 11/06/13 | Contact John and Brian about interest in joining task force. | Nick | Brian and John confirmed 11/7/13 |
| 11/06/13 | Set up next Task Force meeting | Stephanie | Held 12/05/2013 |
| 11/06/13 | Send out scope of work for project and draft schedule | Stephanie | Completed 11/7/13 |